**Project Proposal Quotation**

horizontal line

**Web Innovate Solutions  
456 Digital Drive  
Tech Valley, CA, 94301  
contact@webinnovatesolutions.com  
+1 555-908-4422  
November 15, 2024**

**Project Proposal Quotation  
Project Title: Website Redesign for ABC Corp**

**Prepared For:  
Mr. James Lee  
ABC Corporation  
789 Corporate Blvd  
Tech Valley, CA, 94304**

**Prepared By:  
Jane Doe  
Project Manager**

**Introduction**Thank you for the opportunity to submit a quotation for the website redesign project for ABC Corporation. Based on our preliminary discussions and your specified requirements, we have compiled a comprehensive proposal to deliver a modern, user-friendly website that enhances your brand presence and customer engagement.

**Project Overview**The objective of this project is to redesign the ABC Corporation website to improve user experience and increase conversion rates. Our approach will be to systematically review the current site, design a fresh interface, develop enhanced features, and deploy a fully responsive, SEO-optimized website.

**Scope of Services**

1. **Discovery and Planning:** We will conduct in-depth sessions to gather requirements, assess current assets, and finalize the project scope.
2. **Design:** Creating a contemporary, responsive design that reflects your brand's updated image.
3. **Development:** Rebuilding the site with modern web technologies and integrating advanced functionalities.
4. **Testing and Quality Assurance:** Ensuring flawless operation across all platforms and browsers through comprehensive testing.
5. **Deployment and Launch:** Migrating to live environment with minimal downtime and launching the new site.
6. **Training and Support:** Providing training to your staff on managing the website and offering three months of support.

**Pricing Details**

| **Description** | **Quantity** | **Unit Price** | **Total** |
| --- | --- | --- | --- |
| Discovery & Planning | 40 hrs | $100/hr | $4,000 |
| Design | 60 hrs | $120/hr | $7,200 |
| Development | 200 hrs | $150/hr | $30,000 |
| Testing & Quality Assurance | 50 hrs | $100/hr | $5,000 |
| Deployment and Launch | 10 hrs | $150/hr | $1,500 |
| Training & Support (3 months) | 30 hrs | $100/hr | $3,000 |
| **Subtotal** |  |  | **$50,700** |
| **Sales Tax (8%)** |  |  | **$4,056** |
| **Total Project Cost** |  |  | **$54,756** |

**Terms and Conditions**

* **Payment Terms:** 30% upfront payment required ($16,426.80), 40% upon project midpoint ($21,902.40), 30% on project completion ($16,426.80).
* **Project Timeline:** Estimated completion within 6 months from the contract signing date.
* **Warranties and Maintenance:** Includes 12 months of maintenance and support to address any operational issues.

**Acceptance**To proceed with the services outlined in this proposal, please sign below indicating your acceptance of the terms and provide a purchase order as necessary. We are eager to work with you and transform your website into a leading industry resource.

Please contact me directly at +1 555-908-4422 or jane.doe@webinnovatesolutions.com should you have any further questions or require additional information.

**Signature**Jane Doe  
[Date]

**Client Signature**Mr. James Lee  
[Date]